Date: 	8/27/19

Time: 	6:30pm

Place:	Board Room; St. Joseph’s Church

June 2019 Meeting Minutes

The meeting was called to order; prayer led by John Hammer.  Other members in attendance were as follows: Dan Brantner, Jackie Rostofske, Jon Peterson, Dan McCue, and Ron Hemmersbach.  Absent were Andy Aleson, Brian Timmerman (PC), George Stanek, Jason Oswald (PC), Bruce Schumacher and David Esau.  The minutes from the previous meeting were reviewed and approved.

Old Business items:

Roof Update (John H.)

Skylights Leaking (Dan B.)

Landscape Issues:

Fill/seed Low Areas (Ron H.; Spring ‘19) completed

Painting of Upper Handrail (Spring ‘19) July 12-17, 2019 “Love Begins Here” group; All railing planned to be painted; Paint is Dutch Boy “biscotti beige” #415-3DB.

Installation of Pavers/Edging: Jackie R.; in process; plans on completing by fall 2019, and adding mulch

HVAC:

Develop “SOP” for seasonal cooling system “start-up” & “shut-down” (Dan M.)  not completed; in process

Interlock Kitchen Hot Water Recirculation Pump (Dan M.; investigate solution)

Investigate Options for Kitchen RTU unit repair/replacement/conversion (Dan M.) RTU repaired 8/9/19

“Cry Room” Thermostat (Dan M.) repaired 6/25/19

Kitchen Stove Failed to Function (Dan M.) GFI outlet malfunction; repaired 8/9/19

Perform Chemical Test of Water in Boiler System (Dan M.) to be completed

Parish Hall Update/Kitchen Floor Tile Repair/Elevator Entry Floor update; John H.

Repair Water Leak at Garage Wall (still leaks after 5/5/19 repair) need to seal-coat deck

Repair Downspout (Dan B.; patched-up; completed)

Paint Exterior Beams/Windows  tabled due to funding

Develop a List of Projects (all) 1) Identify Projects, 2) Raise Funds, 3) Monitor Progress

Loose Pew Brackets in the Church (Dan B. has been repairing/adjusting as needed)

Exterior window cleaning  tabled due to funding

Heaving Cement in Front of Church  Jon P. gathering “mud-jacking” quotes

Investigation of Replacement Commercial-Grade Kitchen Refrigerator John H to investigate

Develop 2019 B&G Budget; all

Strip/Seal Basement Stairs’ Jon P. to obtain estimates  Jon P. found Mike A. for $500.00

Review Utility Bills (report from Alliant Energy); group

Paint Cemetery Railing  Love Begins Here group (7/12-17/19)

Carpet (2) Classrooms – on-hold

Sealcoat parking lot (Jon P.)  Spring 2020

New Business:

Fence Letter; Elm Drive Apts. John H. to draft a response

Next meeting scheduled for Tuesday, August 27, 2019@6:30pm: Board Room

Closing prayer.

Respectfully submitted, Dan McCue; Member